GoTwo

Master Handoff Document

April 2026  ·  Single source of truth for all Codex sessions

This document replaces NEXT_CHAT_HANDOFF.md, CRITICAL_ISSUES_FIX_PLAN.md, MY_GO_TWO_OVERHAUL_PLAN.md, RECOMMENDATION_SYSTEM_OVERHAUL_PLAN.md, RECOMMENDATION_SYSTEM_BUILD_SPEC.md, RECOMMENDATION_EXECUTION_CHECKLIST.md, RECOMMENDATION_DECISION_HIERARCHY.md, RECOMMENDATION_INTELLIGENCE_OVERHAUL_PLAN.md, THIS_OR_THAT_V2_CONTENT_CONTRACT.md, and LINT_AUDIT.md. All of those files are now superseded. Read this one.

# Current State — Where Things Stand

## Infrastructure

| Area | Status | Notes |
| --- | --- | --- |
| Supabase project | Done | New project xpxedmasobzrjigtxtms — all 96 migrations applied, all 20 edge functions deployed |
| Vercel deployment | Done | Live at https://my-go-two.vercel.app — SPA rewrite working, all routes return 200 |
| Custom domain mygotwo.com | Pending | GoDaddy DNS not yet pointed at Vercel. See Section 2 for steps. |
| GitHub repo | Done | adambozman/my-go-two (public) — main branch is the live branch |
| Lovable — fully removed | Done | Zero Lovable dependencies remain in source, packages, or edge functions |
| Google Gemini AI pipeline | Done | All edge functions use direct Gemini API via shared gemini.ts helper |
| Google + Apple OAuth | Pending | Code is wired. Providers not yet enabled in Supabase Auth dashboard. |

## Product

| Area | Status | Notes |
| --- | --- | --- |
| Onboarding — new architecture | Done | 7-screen flow, new question types, AI-generator edge function, 3 new cache tables |
| Vibe derivation | Done | Consumes new onboarding signals, outputs persona, brands, price_tier, style_keywords |
| Recommendation engine v2 | Done | Gemini function calling, spend anchors, confidence scoring, sparse-profile throttling |
| This or That v2 signals in rec engine | Pending | Structured v2 answers not yet wired into recommendation-engine-v2 inputs |
| Product cards — 8 of 9 categories | Broken | Only Beverages works. templateSubtypes.ts is a shell for the other 8 categories. |
| imageResolver.ts | Broken | File was deleted by Codex. Product card images do not load. |
| Freemium gate | Pending | No subscription check on any AI feature. All AI runs freely right now. |
| Stripe | Pending | STRIPE_SECRET_KEY not set. No checkout flow. |

# 1. What Go Two Is

Go Two is a relationship and recommendation product with three value layers:

- Personal product recommendations — AI uses your preferences to surface things you will actually want

- Gift recommendations for connections — people in your network can see what you like and act on it

- Data monetization — long-term, the preference graph is the asset

The core interaction is THIS or THAT — swipe-style preference capture. Onboarding is just enough signal to bootstrap the system. Everything else accumulates through Know Me answers and saved product cards.

## Product terminology — use these exactly

| Term | Meaning |
| --- | --- |
| Go Two | The product. Never "Go-To", never "GoTo". |
| Onboarding | The first 6–10 question flow when a user signs up |
| Know Me | The ongoing preference question bank (style, food, gifts, home, entertainment) |
| This or That | The core swipe-style preference capture — the most important interaction in the product |
| Saved Product Card | A structured preference entry (coffee order, sneaker size, etc). Never "vault" in runtime/schema. |
| Connection | A linked person in your network who can see shared preferences |
| Knowledge Center | The derived intelligence layer built from all preference signals |
| Preview strips | 8 image-only strips that form the My Go Two scaffold |
| Category strips | The 9 labeled strips: Clothes, Personal, Health, Gifts, Dining, Beverages, Household, Entertainment, Travel |
| Collapse | My Go Two state where only preview strips are visible |
| vault | Experience copy only — not a schema or runtime noun |

# 2. Infrastructure Reference

## Credentials and endpoints

| Key | Value |
| --- | --- |
| GitHub repo | adambozman/my-go-two (public) |
| Production URL | https://my-go-two.vercel.app |
| Custom domain (pending) | https://mygotwo.com |
| Supabase project ref | xpxedmasobzrjigtxtms |
| Supabase URL | https://xpxedmasobzrjigtxtms.supabase.co |
| Supabase publishable key | sb_publishable_TTzwQKzlVYvlhHwMGMBWNw_J1eOQKvS |
| Google Gemini key name | GoTwo (restricted to Gemini API) |
| Google project ID | gen-lang-client-0257090988 |
| Vercel team | go-two |
| Vercel project | my-go-two |
| GoDaddy domain | mygotwo.com |

## Supabase secrets set

| Secret | Status |
| --- | --- |
| GEMINI_API_KEY | Set — AIzaSyAzL7vbBOi6AmBdIwU6DIw8ETV501RVSOM |
| SUPABASE_ANON_KEY | Auto-set by Supabase |
| SUPABASE_SERVICE_ROLE_KEY | Auto-set by Supabase |
| SUPABASE_URL | Auto-set by Supabase |
| SITE_URL | NOT SET — set to https://mygotwo.com after DNS goes live |
| FIRECRAWL_API_KEY | NOT SET |
| STRIPE_SECRET_KEY | NOT SET |

## Custom domain — steps remaining

- In Vercel: project settings → Domains → add mygotwo.com and www.mygotwo.com

- Vercel shows required DNS records (A record for apex, CNAME for www)

- In GoDaddy DNS manager for mygotwo.com — add those records

- Set SITE_URL = https://mygotwo.com as a Supabase secret

- Add https://mygotwo.com and https://www.mygotwo.com to Supabase Auth → URL Configuration → Redirect URLs

## Dev login path

- Open /login

- Use adam.bozman@gmail.com

- Login.tsx detects that email and calls the dev-login edge function

- dev-login generates a magic-link session server-side and returns a session token

- Client calls supabase.auth.setSession(...) and routes to /onboarding or /dashboard

The dev-login flow uses server-generated magic-link verification. Do not change it to password-based — that approach was abandoned because it caused repeated session invalidation.

# 3. What Was Built — April 2026 Session

This section documents every architectural change made in the April 2026 overhaul. All of this is already committed and deployed.

## Supabase migration to new project

- Old project (emaarjwsapuldzvdsite) was Lovable-owned — no admin access

- New project created: xpxedmasobzrjigtxtms

- All 96 migrations applied — two patch files added for fresh-DB compatibility:

  - 20260404000000_prereq_patch_missing_tables.sql — creates tables that later migrations depend on

  - 20260404001000_prereq_functions.sql — creates helper functions referenced by later migrations

- All 20 edge functions deployed to new project

## Lovable — completely removed

| What was removed | Replacement |
| --- | --- |
| src/integrations/lovable/index.ts | Deleted — file is gone |
| @lovable.dev/cloud-auth-js (npm) | Removed from package.json |
| lovable-tagger (npm) | Removed from package.json |
| componentTagger() in vite.config.ts | Import and plugin call removed |
| GoogleSignInButton — Lovable OAuth bridge | Now uses supabase.auth.signInWithOAuth directly |
| AppleSignInButton — Lovable OAuth bridge | Now uses supabase.auth.signInWithOAuth directly |
| searchforaddprofile — Lovable email API | Now uses Supabase Auth admin API |
| All edge functions — ai.gateway.lovable.dev | Direct Google Gemini API via shared gemini.ts |

## Google Gemini AI pipeline

All AI calls now go directly to the Google Gemini API. A shared helper was created:

supabase/functions/_shared/gemini.ts

It exports: callGemini (text generation), callGeminiWithTool (function calling / structured JSON), callGeminiForImage (image generation).

| Edge function | Model |
| --- | --- |
| recommendation-engine-v2, vibe derivation, ai-card-fields, ai-autofill, ai-quizzes, style-chat | gemini-2.5-flash-preview-04-17 |
| trending-feed | gemini-2.0-flash-lite |
| generate-card-image | gemini-2.0-flash-preview-image-generation |
| onboarding-ai-generator | gemini-1.5-flash |

## New onboarding architecture

- profileQuestions.ts rebuilt — 7-screen architecture, new question types (single-select, multi-select, image-select, this-or-that, range, text)

- 3 new Supabase tables: onboarding_response_cache, onboarding_ai_cache, onboarding_session_state

- onboarding-ai-generator edge function — cache-first, calls Gemini on miss, caches result

- generateYourVibeDerivation updated to consume new signal fields (identity, style-personality, daily-vibe, spending-mindset, purchase-values, free-time, gift-preference, aesthetic-lean)

- recommendation-engine-v2 updated: spend anchors, price_tier signal, native Gemini function calling

## Vercel deployment

- vercel.json created and committed — framework: vite, SPA rewrite catches all React Router routes

- Both VITE_SUPABASE_URL and VITE_SUPABASE_PUBLISHABLE_KEY set in Vercel project settings

- Auto-deploys on every push to main branch

vercel.json was initially created locally but never committed. This caused all routes except / to return 404. It is now committed. Do not remove it.

# 4. What to Build Next

These are the next priorities in order. Do not skip ahead.

## Priority 1 — Custom domain (quick)

Complete the GoDaddy DNS setup described in Section 2. Takes 5 minutes of config + 15 minutes propagation.

## Priority 2 — Product card overhaul

The product card system is the most visibly broken part of the product right now. 8 of 9 categories show empty cards.

### What is broken

- templateSubtypes.ts — is a shell. Field definitions for Clothes, Personal, Health, Gifts, Dining, Household, Entertainment, and Travel are missing or empty.

- imageResolver.ts — was deleted by Codex. Product card images do not resolve.

- ai-card-fields, ai-autofill — edge functions deployed and working but have no UI integration and no freemium gate

### What to build

- Define field schemas for all 9 categories in templateSubtypes.ts

- Rebuild or restore imageResolver.ts — product card images must load

- Wire ai-card-fields and ai-autofill to the card creation UI

- Each card should feel like a real saved preference object, not a form

## Priority 3 — Freemium gate

Premium = all AI features. Free = no AI. This gate does not exist anywhere in the codebase right now. All AI features run freely for all users.

### What to build

- Define subscription tiers in the database (free / premium)

- Add a subscription check helper in the shared edge function layer

- Gate these edge functions: recommendation-engine-v2, ai-card-fields, ai-autofill, ai-quizzes, style-chat, generate-card-image, onboarding-ai-generator

- Build the upgrade / paywall UI — keep it simple

- Connect Stripe — set STRIPE_SECRET_KEY, wire create-checkout and customer-portal

Do not enable AI features publicly until the freemium gate exists. Real Gemini API calls cost money on every invocation.

## Priority 4 — Google + Apple OAuth

The code is already wired correctly (direct Supabase signInWithOAuth). The providers just need to be enabled:

- Supabase dashboard → Authentication → Providers → Google → enable, add Client ID + Secret

- Supabase dashboard → Authentication → Providers → Apple → enable, add App ID + Service ID + key

- Test the full round-trip: click button → OAuth redirect → callback → dashboard

## Priority 5 — My Go Two category system overhaul

The category system is too specific and male-weighted. Female and non-binary paths are incomplete. This is a larger architectural effort — do not start until Priorities 1–3 are done.

### Target direction

- Broad category families: Style & Fit, Food & Drink, Personal Care, Gifts & Wishlist, Home & Living, Lifestyle / Entertainment / Travel, Everyday Essentials, Important Dates

- Reusable entry types inside each family: favorite, avoid, size, brand preference, repeat order, routine, wishlist item, gift idea

- Flexible field patterns, not hyper-fragmented subtype banks

- Gender parity through imagery, suggested categories, and option ordering — not separate hardcoded universes

### Phases

- Phase A: Inventory and pruning — keep/merge/remove map for current category bank

- Phase B: New taxonomy design — written spec before any implementation

- Phase C: Data model refactor plan — schema changes vs seed-only changes

- Phase D: Male path cleanup first under new structure

- Phase E: Female and non-binary completion to true parity

# 5. Recommendation System — Current State

The recommendation system has been significantly rebuilt. The 10-step execution checklist is complete. Here is what exists and what still needs to happen.

## What is built and deployed

- recommendation-engine-v2: scores recommendation-fit confidence separately from exact-product confidence, sparse-profile throttling, explainability payloads, native Gemini function calling

- recommendationSignals.ts, recommendationIntentPlanner.ts, exactProductScraper.ts, recommendationProductBank.ts, recommendationTrendPipeline.ts — all deployed as shared helpers

- recommendation-bank-maintenance — trusted cleanup/rescore path for existing bank rows

- recommendation-trend-pipeline — staged growth path for trend-based product ingestion

- recommendation_product_bank — carries row state, image verification state, source metadata

- Live page: prefers v2, falls back to ai-products if v2 is unavailable

## What still needs to happen

- This or That v2 answers not yet wired into recommendation-engine-v2 inputs — the persistence layer exists but the signal handoff to the rec engine is incomplete

- Product card signals (saved card field values) not yet consumed by the rec engine

- Likes / dislikes signals not yet consumed

- Legacy ai-products and ai-connection-products edge functions should be retired only after v2 is fully live and verified across all user types

## Recommendation pipeline — ordered stages

The recommendation engine must follow this order exactly. No later stage may override truth established by an earlier stage:

| Stage | What it does |
| --- | --- |
| 1. Collect user evidence | Profile facts, onboarding answers, Know Me, This or That v2, saved card keywords, explicit likes/dislikes |
| 2. Normalize signals | Turn evidence into positive/negative keywords, brands, categories, location keys |
| 3. Score input strength | Decide how many recommendations the system is allowed to generate — sparse profiles get fewer |
| 4. Decide eligible categories | Only categories supported by user evidence get recommendations |
| 5. Generate intents | AI creates recommendation intents using only eligible categories and supported signals |
| 6. Reuse product bank | Match intents against verified rows in recommendation_product_bank |
| 7. Resolve exact product | If no bank match, search and scrape for the real product |
| 8. Verify product truth | Confirm image, link, price, and title are all trustworthy before assembling a card |
| 9. Assemble response | Build the page-facing DTO from verified stage results only |
| 10. Persist outputs | Separately persist: normalized user signals, verified shared product rows, user weekly cache |

# 6. This or That v2 — Content Contract

This or That v2 is the core ongoing interaction in the product. The content scaffold exists. Persistence and rec-engine wiring are the remaining work.

## Top-level categories

This or That v2 aligns to the 9 live My Go Two categories:

clothes, personal, health, gifts, dining, beverages, household, entertainment, travel

## Option metadata contract

Every option must carry: category_slug, subcategory_slug, entity_kind, entity_slug, primary_keyword, descriptor_keywords, avoid_keywords, brand_keywords, location_keywords, weight.

Every question must carry: dataset_gender, supported_genders.

## Content rules

- Store metadata on each option, not only on the question

- The opposite side of a This or That choice should populate avoid_keywords so the rec engine can block conflicts

- Gender is a first-class authored dimension — male, female, and non-binary content should not silently reuse the same option metadata unless intentional

- Missing female or non-binary coverage should stay visible in v2 coverage output rather than hidden behind the male dataset

## Source files

| File | Purpose |
| --- | --- |
| src/data/thisOrThatV2.ts | Top-level categories, blueprints, scaffolding exports, coverage report |
| src/data/thisOrThatV2Authored.ts | Authored content for all genders |
| src/data/thisOrThatV2Persistence.ts | Persistence layer — answer storage and retrieval |
| src/data/knowMeQuestions.ts | Main non-This-or-That Know Me quiz bank (kept separate) |

# 7. Known Issues

These are documented issues that predate the April 2026 session. They have not been introduced by recent changes.

## High priority — user-visible broken behavior

| Area | Status | Notes |
| --- | --- | --- |
| Product cards 8/9 categories empty | Broken | templateSubtypes.ts field definitions are missing. Only Beverages works. |
| imageResolver.ts deleted | Broken | Was deleted by Codex. Product card images do not load. |
| Rec engine empty results | Broken | Frequently returns empty set. Prompt + filtering issue. Sparse-profile path now throttles but root cause not fully fixed. |
| Google / Apple OAuth | Pending | Providers not enabled in Supabase Auth dashboard. Login buttons will fail. |
| No freemium gate | Pending | All AI features are ungated. Real API costs on every call. |

## Auth and session

- DashboardLayout.tsx is the main auth gate — some leaf pages still duplicate auth redirect logic

- Duplicate guarding is a likely contributor to login bounce — do not add more leaf-level guards

- Auth and subscription state are too coupled — subscription state should resolve separately from auth boot

- Auth diagnostic logging exists behind localStorage flag: set gotwo_debug_auth = "1" to enable

## Invite / connect flow

- gotwo_invite (inviter-based) is consumed after login — working

- gotwo_invite_token (token-based) is stored but not always cleanly consumed on logged-out entry paths — needs full visual retest

- Retest all 4 combinations: logged-in + inviter link, logged-out + inviter link, logged-in + token link, logged-out + token link

## Storage and images

- storageRefs.ts uses a hard-coded PRIVATE_BUCKETS list — bucket privacy classification should come from one source of truth

- photo-bank and images-mygotwo-strip are frequent drift-risk buckets

- My Go Two strip renderer was patched and restored — do not redesign the strip concept, only fix image treatment

## Edge function security

- check-subscription, searchforaddprofile, sync-category-registry, ai-quizzes, trending-feed still need explicit JWT classification

- searchforaddprofile is a very large multi-action function — high-risk to modify

- resolved_recommendation_catalog writes run through service-role — do not reopen client-side write access

## Lint status

Build passes. Lint currently passes. Main lint categories to watch if they re-emerge:

- @typescript-eslint/no-explicit-any — most common

- react-hooks/exhaustive-deps — second most common

- @typescript-eslint/no-empty-object-type

# 8. Non-Negotiable Rules

These rules came up repeatedly across sessions and should be treated as binding.

## Build rules

- Do exactly what was asked. Do not broaden scope.

- User-visible behavior is the source of truth, not build output.

- A passing build is not proof that a live behavior issue is solved.

- Verify real pages visually after meaningful changes, especially My Go Two, dashboard, and any auth path.

- Use the existing local app and browser session when already running. Do not spawn new servers for routine checks.

## My Go Two rules

- 8 preview strips remain in both states (collapsed and expanded)

- Only labeled category strips grow on hover — preview strips do not

- Collapse state: only preview strips visible, filling the stage

- Collapse rotation: 10 seconds per image, runs only while collapsed

- Collapse bank (5 images) is separate from category strip images

- Clicking a labeled category opens an in-place full-stage panel — not a popup or route change

- Strip page renders assigned images only

- Do not reintroduce the old category-images/bank upload flow

- Do not redesign My Go Two while fixing behavior — the strip concept is not up for debate

## Code rules

- Cards, pills, and assets must use the existing shared visual system — do not invent custom field boxes or one-off button treatments

- Do not invent placeholder UI, fallback imagery, or fake visuals unless explicitly requested

- Do not revive deleted image-bank flows

- Before claiming cleanup or removal, verify the repo state

- Keep classification footer comments on touched runtime files (existing practice)

## High-risk files — do not touch blindly

| File | Why it is dangerous |
| --- | --- |
| src/pages/dashboard/MyGoTwo.tsx | Core product stage — tightly constrained behavior |
| src/platform-ui/web/mygotwo/* | Strip rendering and image pipeline |
| src/pages/PhotoGallery.tsx | Edits live slot mappings — side effects are immediate |
| src/lib/storageRefs.ts | Controls all image URL resolution |
| src/contexts/AuthContext.tsx | Session lifecycle — changes cause login bounce |
| src/layouts/DashboardLayout.tsx | Main auth gate — changes affect every dashboard route |
| src/pages/Connect.tsx | Invite handoff — complex token logic |
| supabase/functions/searchforaddprofile/index.ts | Very large multi-action edge function |
| supabase/config.toml | Controls edge function JWT settings |
| supabase/migrations/* | Shared/global table or storage migrations especially |

# 9. Key Files Reference

## Pages

| File | What it is |
| --- | --- |
| src/pages/Landing.tsx | Marketing landing page |
| src/pages/Login.tsx | Login + dev login detection |
| src/pages/Signup.tsx | Signup flow |
| src/layouts/DashboardLayout.tsx | Dashboard shell and main auth gate |
| src/pages/dashboard/DashboardHome.tsx | Dashboard home |
| src/pages/dashboard/MyGoTwo.tsx | My Go Two stage |
| src/pages/dashboard/Recommendations.tsx | Recommendations page |
| src/pages/dashboard/SettingsPage.tsx | Settings |
| src/pages/dashboard/Questionnaires.tsx | Know Me + This or That |
| src/pages/dashboard/KnowMePage.tsx | Know Me questions |
| src/pages/PhotoGallery.tsx | Operator image slot editor |
| src/pages/Connect.tsx | Invite/connection handoff |

## My Go Two implementation files

| File | What it is |
| --- | --- |
| src/platform-ui/web/mygotwo/MyGoTwoStripGalleryAsset.tsx | Strip gallery renderer |
| src/platform-ui/web/mygotwo/myGoTwoStripGallery.data.ts | Strip data layer |
| src/platform-ui/web/mygotwo/myGoTwoStripGallery.images.ts | Strip image resolver |
| src/lib/imageOverrides.ts | Image override logic |
| src/lib/storageRefs.ts | Storage URL resolution boundary |

## AI and recommendation edge functions

| File | What it is |
| --- | --- |
| supabase/functions/_shared/gemini.ts | Shared Gemini API client — callGemini, callGeminiWithTool, callGeminiForImage |
| supabase/functions/_shared/generateYourVibeDerivation.ts | Vibe derivation from onboarding signals |
| supabase/functions/recommendation-engine-v2/index.ts | Main recommendation engine |
| supabase/functions/recommendation-bank-maintenance/index.ts | Bank cleanup and rescore |
| supabase/functions/recommendation-trend-pipeline/index.ts | Trend candidate staging |
| supabase/functions/ai-card-fields/index.ts | AI field suggestions for product cards |
| supabase/functions/ai-autofill/index.ts | AI autofill for card creation |
| supabase/functions/onboarding-ai-generator/index.ts | Cache-first onboarding question AI generator |
| supabase/functions/style-chat/index.ts | Style chat assistant |
| supabase/functions/generate-card-image/index.ts | Product card image generation |

## This or That / Know Me data files

| File | What it is |
| --- | --- |
| src/data/thisOrThatV2.ts | v2 scaffolding, blueprints, coverage report |
| src/data/thisOrThatV2Authored.ts | Authored content for all genders |
| src/data/thisOrThatV2Persistence.ts | Answer storage and retrieval |
| src/data/knowMeQuestions.ts | Non-This-or-That Know Me quiz bank |
| src/lib/profileQuestions.ts | Onboarding question architecture — 7 screens |

## Auth and billing

| File | What it is |
| --- | --- |
| src/contexts/AuthContext.tsx | Auth state, subscription state, session lifecycle |
| supabase/functions/dev-login/index.ts | Dev magic-link session generator |
| supabase/functions/searchforaddprofile/index.ts | Search, invite, connect — large multi-action function |
| supabase/functions/check-subscription/index.ts | Subscription status check |
| supabase/functions/create-checkout/index.ts | Stripe checkout session creation |
| supabase/functions/customer-portal/index.ts | Stripe customer portal |

Go Two  ·  Master Handoff  ·  April 2026  ·  Replaces all prior planning docs